# PROJECT CHARTER

## Job Portal for Fresh Graduates with Resume Matching

## Project Charter – Definition

A Project Charter is a formal authorization document issued by the project sponsor that officially initiates the project. It serves as a foundational document that gives the project team the authority to begin work and allocate resources.

It acts as a reference document throughout the project lifecycle, ensuring that all stakeholders remain aligned with the project’s goals and direction. The charter also helps in avoiding misunderstandings by clearly defining what the project will deliver and what it will not.

In addition, the Project Charter provides a high-level understanding of the system without going into technical complexity. It outlines key aspects such as project purpose, objectives, scope, risks, stakeholders, and timeline. This ensures that everyone involved including developers, clients, and users share a common vision.

## 1. Project Purpose

The purpose of this project is to design and develop a web-based job portal specifically tailored for fresh graduates, enabling them to find relevant entry-level job opportunities in an efficient and structured manner.

In the current job market, most job portals are designed for experienced professionals. This creates significant challenges for fresh graduates who lack experience and struggle to filter out suitable opportunities. As a result, they often waste time applying for irrelevant jobs.

Similarly, employers face issues due to receiving a large number of applications that do not match job requirements. This increases recruitment time and reduces efficiency.

This system aims to bridge this gap by introducing a focused platform designed only for fresh graduates and entry-level hiring.

The system will provide a centralized environment where:

- Students can build detailed profiles highlighting their education, skills, and interests

- Employers can post structured job listings with clear requirements

- Admin ensures that only valid and authentic job postings are visible

- A keyword-based matching system connects students with suitable jobs

This approach improves both job discovery for students and candidate filtering for employers, making the hiring process smoother and more effective.

### Expected Benefits:

• Faster job search process for fresh graduates
Students will no longer need to manually search through irrelevant listings, as the system will recommend suitable jobs automatically.

• Better job-candidate matching
The keyword-based matching system ensures that students are shown jobs relevant to their skills and qualifications.

• Reduced irrelevant applications for employers
Employers will receive more targeted applications, saving time and effort in screening candidates.

• Improved hiring efficiency
The structured system reduces delays and improves overall recruitment workflow.

• Verified job postings through admin control
Admin approval ensures that fake or misleading job postings are minimized, increasing trust in the platform.

## 2. Project Objectives

### 2.1 System Development Objectives

• Develop a fully functional web-based system within 8 weeks
The project will follow a structured timeline to ensure timely completion without compromising quality.

• Support 100–200 users for testing purposes
The system will be designed to handle moderate user load efficiently during the testing phase.

• Provide secure login and authentication system
User data protection is critical. Secure authentication mechanisms will be implemented to ensure privacy and safety.

• Enable complete student and employer profile management
Users will have the ability to create, update, and manage their profiles easily.

### 2.2 Functional Objectives

• Employers can post, edit, and manage job listings
Employers will have full control over their job postings, including updates and removal.

• Admin can approve or reject job postings
This ensures that only legitimate and relevant job opportunities are available on the platform.

• Students can upload resumes and manage profiles
Students can maintain updated profiles and upload resumes for better visibility.

• Implement a rule-based keyword matching system (not deep AI/ML)
Instead of complex AI, a simple and efficient keyword matching technique will be used to match resumes with job descriptions.

• Display top 3–5 recommended jobs per student
This helps students focus only on the most relevant opportunities instead of being overwhelmed.

### 2.3 Performance Objectives

• System response time ≤ 5 seconds under normal usage
The system should respond quickly to user actions to ensure a smooth experience.

• Stable performance during testing phase
The system must run without crashes or major issues during evaluation.

• Proper execution of all CRUD operations
All Create, Read, Update, and Delete operations must work correctly and efficiently.

### 2.4 Quality Objectives

• All major features must be implemented and working as expected.

• The system will focus on ease of use, especially for students who may not be highly technical.

• The system should provide accurate outputs, especially in job matching.

- Ensure secure handling of user data through proper privacy measures.

- Maintain confidentiality of student information by restricting direct contact details.

- Ensure all job postings are verified before publication to prevent fraudulent listings.

## 3. High-Level Scope

### 3.1 In-Scope Features

### User Management:

• Student and employer registration
Users can create accounts based on their roles.

• Secure login system
Authentication will ensure only authorized users can access the system.

• Profile creation (education, skills, etc.)
Users can provide detailed information to improve matching accuracy.

### Resume Management:

• PDF resume upload
Students can upload resumes in standard format.

• Resume storage system
All resumes will be securely stored for future access.

• Keyword extraction from resume content
Important keywords will be extracted to support job matching.

### Job Management:

• Job posting by employers
Employers can add job listings with relevant details.

• Job editing and deletion
Employers can modify or remove outdated job postings.

• Job details (title, description, skills, deadline)
Each job will include structured information for clarity.

### Admin Module:

• Approves or rejects job postings
Admin acts as a quality control layer.

• Ensures job authenticity
Helps maintain trust and credibility of the platform.

### Matching System:

• Rule-based keyword matching system (not AI/ML-based)
Uses simple logic to match keywords between resumes and job descriptions.

• Matches resume keywords with job descriptions
Improves relevance of job recommendations.

• Generates job recommendations
Students receive personalized suggestions.

### Search System:

• Keyword-based job search
Users can search jobs using keywords.

• Basic filtering options
Filters like category, skills, or deadlines improve usability.

### 3.2 Out-of-Scope Features

These features are intentionally excluded to keep the project manageable within the given timeframe:

- Mobile application

- Advanced AI or machine learning models

- Real-time chat system

- Payment or monetization system

- External API integrations

- In-portal real-time messaging system

Excluding these ensures focus on core functionality and timely completion.

## 3.3 In-Scope Functionalities

- Application status tracking (Applied → Under Review → Shortlisted → Rejected → Hired)

- Email notifications for job matches, application updates, and admin approvals

- Job bookmarking and saved jobs feature

- Skill gap identification based on job requirements

- Automatic job listing expiry after deadline

## 4. Stakeholders

### Client

• Defines requirements
• Approves final system
• Provides feedback

The client plays a key role in ensuring the system meets expectations.

### Development Team

• Designs and builds the system
• Implements all modules
• Performs testing and deployment

The team is responsible for the technical execution of the project.

### End Users

### Students

• Create profiles
• Upload resumes
• Search and apply for jobs

They are the primary users of the system.

### Employers

• Post job listings
• Review applicants

They use the system for recruitment.

### System Administrator

• Manages job approvals
• Monitors platform activity
• Ensures system quality

Admin ensures the system runs smoothly and securely.

## 5. Constraints

- The project must be developed within a limited student budget using free or low-cost tools

- The system must be completed within the defined 8-week timeline

- The platform will be web-based only and must support modern browsers (Chrome, Firefox, Edge)

- The system must ensure secure communication using HTTPS

- Student personal contact details will not be directly visible to employers

- The system will use only basic keyword matching instead of advanced AI models

## 6. Assumptions

- All students will register using valid university email addresses

- Employers will provide authentic company information during registration

- Students will upload updated resumes in PDF format

- Basic keyword matching will be sufficient for initial system implementation

- Stable internet access will be available for system usage

- Admin approvals will be processed within a reasonable timeframe

## 7. Risks

### Development Delays (High Impact)

There is a possibility that tasks may not be completed on time due to workload or technical difficulties.
Mitigation: Weekly progress tracking and task distribution.

### Hosting Issues (Medium Impact)

Server downtime or hosting problems may affect system availability.
Mitigation: Choosing a reliable hosting platform.

### Matching Accuracy Limitations (Medium Impact)

Keyword-based matching may not always produce perfect results.
Mitigation: Testing with sample data and improving keyword logic.

### Coordination Issues (Medium Impact)

Miscommunication among team members can slow progress.
Mitigation: Regular meetings and clear communication channels.

### Bugs During Testing (High Impact)

Errors may appear during system testing.
Mitigation: Continuous testing and debugging.

## 8. Milestones

### Week 1: Requirement Analysis

• Requirements gathered
• Scope finalized
This phase ensures clear understanding before development begins.

### Week 2: Design Phase

• Database design
• UI wireframes
Provides a blueprint for system development.

### Week 3–4: Core Development

• User authentication system
• Profile management
Core functionalities are implemented.

### Week 5: Job & Admin Module

• Job posting system
• Admin approval system
Main system features are developed.

### Week 6: Matching Feature

• Resume keyword extraction
• Rule-based matching system implementation
Key feature of the project is completed.

### Week 7: Testing

• Bug fixing
• Functional testing
Ensures system reliability.

### Week 8: Finalization

• Final testing
• Documentation completion
• Project submission

The project is finalized and prepared for evaluation.

## 9. Budget

The project cost is minimal as it uses mostly free tools and technologies.

### Estimated Costs:

• Domain Name: PKR 2,500 – 4,000/year
• Web Hosting: PKR 5,000 – 8,000/year
• Tools & Software: Free
• Database: Free
• Miscellaneous (Internet, testing): PKR 1,000 – 2,000

### Total Estimated Cost:

PKR 8,500 – 14,000

The project is designed to be cost-effective by utilizing free and open-source technologies. The main expenses are related to making the system accessible online through domain and hosting services. This ensures that the system can be demonstrated and tested in a real-world environment.