## Quality Management Plan

## Job Portal for Fresh Graduates with Resume Matching

## 1. Quality Objectives & Standards

We will define quality as the system working correctly for fresh graduates and employers without confusion or errors.

Grade accuracy in our context means:

- Resume keyword extraction must correctly pick up skills like "Java", "Python", "React" from uploaded PDFs.

- Matching rules must show jobs that actually match those skills.

- Example: If a student uploads a resume with "HTML, CSS, JavaScript", the system should not recommend a "Data Entry" job.

Attendance accuracy does not apply directly, but we replace it with job approval accuracy:

- Admin must approve only real, fresh-graduate-friendly jobs.

- Fake or irrelevant jobs (e.g., "Senior Manager 10 years experience") must be rejected.

Test coverage target:

- At least 85% for all modules.

- For the matching module, we aim for 95% because it is the core feature.

Security:

- OWASP Top-10 cleared for login and registration module.

- We will manually test for SQL injection and weak password handling.

ISO 25010 characteristics we will track:

- Functional suitability (does matching work?)

- Usability (can a fresh graduate use it without help?)

- Reliability (no crashes during demo)

## 2. Roles & Responsibilities

We assign clear ownership for quality so nothing is left to assumption.

QA Engineer (team member named as tester) :

- Creates test cases for each module.

- Runs quality gates before UAT.

- Logs defects in Jira and tracks fixes.

PM (Project Manager / team lead) :

- Escalates if a module fails quality gate twice.

- Approves any change to quality targets.

- Reports weekly to client on defect status.

Dev Team (all developers):

- Write unit tests for their own code.

- Minimum 85% coverage.

- Fix P1 and P2 bugs within the SLA time.

BA (Business Analyst) :

- Writes acceptance criteria for job posting, matching, and admin approval.

- Leads UAT with 5 real students and 2 employers from the target audience.

Tool mention:
We use Jira to assign, track, and close defects. Each defect has priority, description, steps to reproduce, and screenshot if needed.

## 3. Quality Assurance Activities

QA is about preventing mistakes before they happen.

Weekly code review audits:

- Every pull request must be reviewed by at least one other developer.

- Reviewer checks for: correct keyword extraction logic, SQL injection protection, and readable code.

- Example: In Week 5, a reviewer caught that admin approval button worked but did not log who approved it. That was fixed before merging.

Sprint retrospectives after each 2-week sprint:

- We discuss one specific quality problem from the sprint.

- Example: In Sprint 3, resume upload failed for PDFs with tables. We added a rule to ignore table structures.

CI/CD pipeline:

- On every commit, unit tests run automatically.

- If any test fails, the commit is rejected.

- We use GitHub Actions for this.

Process conformance audits at module milestones:

- Before starting the matching module, we check: are keyword extraction rules documented? Are test resumes ready?

- If not, we delay coding until ready.

## 4. Quality Control Activities

QC is about checking the product after it is built.

Per-module test execution:

- Each module (auth, profile, job posting, resume upload, matching, admin) gets its own test suite.

- We write test cases based on acceptance criteria from BA.

- Example for matching module:

  - Test resume 1: "Python, Django, PostgreSQL" → expected jobs: Python developer, Backend intern.

  - Test resume 2: "Graphic Designer, Photoshop" → expected jobs: UI/UX intern, Design assistant.

Quality gate checklist before UAT:

- Pass rate must be ≥ 90% for the module.

- No P1 (critical) bugs open.

- Code coverage ≥ 85%.

- If any of these fail, the module goes back to development.

Performance load test before each module release:

- We simulate 5 concurrent users (students searching + employers posting).

- Response time must stay under 5 seconds as per charter.

- Example: In Week 6, matching took 7 seconds with 3 users. We optimized the database query and got it down to 3 seconds.

User Acceptance Testing (UAT) :

- We invite 5 fresh graduates and 2 employers from our contacts.

- They try real tasks:

  - Student: upload resume, see top 5 recommendations, search for a keyword.

  - Employer: post a job, edit it, check that admin approval is required.

- Any failure is logged as a P2 or P3 defect depending on severity.

Tool mention:
We use Google Sheets to track test cases and pass/fail results per module.
We use Postman for API testing of job posting and matching endpoints.

## 5. Defect Management Process

We classify defects by severity to decide how fast to fix them.

P1 (Critical) :

- System crashes or data loss.

- Example: Uploading a resume deletes all existing profiles.

- Fix within 4 hours. Hotfix deployment directly to test server.

P2 (High) :

- Major feature broken but system still runs.

- Example: Matching shows zero jobs for every student.

- Fix within 24 hours. Next day deployment.

P3 (Medium) :

- Feature works but with inconvenience.

- Example: Admin approval button works but confirmation message is missing.

- Fix within current sprint (by end of week).

P4 (Low) :

- Cosmetic or very minor issue.

- Example: Button alignment off on mobile view.

- Move to backlog. Fix in next sprint if time allows.

Tool mention:
We log everything in Jira.
Defects have: title, priority, module, steps to reproduce, expected vs actual result, screenshot, assigned developer, status (open / in progress / fixed / closed).

Procedure when a P1 is found:

- Tester writes defect in Jia immediately.

- PM notifies team via WhatsApp or Slack.

- Developer stops current work and starts fix.

- QA retests within 1 hour after fix.

- If passed, deployment is scheduled same day.

## 6. Continuous Improvement

We do not just fix bugs. We try to stop similar bugs from happening again.

Sprint velocity tracking:

- We measure story points completed per sprint.

- If velocity drops because of rework, we investigate quality issues.

- Example: In Sprint 4, velocity dropped from 25 to 18 because keyword extraction had to be rewritten. We decided to write more unit tests for edge cases next time.

Defect trend analysis:

- We compare defect counts between modules.

- Target: 20% reduction in defect density per module as we learn.

- Example: Auth module had 4 defects in Week 3. Matching module in Week 6 had 6 defects. We will add more test resumes before coding matching in future projects.

Lessons learned after each module delivery:

- We write down one thing that went wrong and one thing that helped.

- Example after resume upload module:

  - Wrong: We assumed all PDFs are text-based. Some scanned PDFs failed.

  - Helped: We added a warning message telling students to use text-based PDFs.

PMBoK 8 principle applied:
We build quality in from the start.
Example: We do not wait until Week 7 to test matching. We write test cases for matching in Week 5, even before coding starts.

Tool mention:
We use Google Docs to store lessons learned so that the next team can read them.

End of Plan
This plan will be reviewed at the end of Week 4, Week 6, and before final submission. Any change to quality gates or defect SLAs must be approved by the PM and communicated to the whole team.