# Resource Allocation Plan

# Project Overview:-

This project is a dedicated launch pad built to help new graduates find their first real footing in the professional world. It simplifies the transition from university to a career by offering a straightforward job search and an easy way to upload resumes. By using smart AI recommendations, the platform helps match beginner skillsets to the right roles, making the hunt feel much less overwhelming for the 500,000 graduates entering the market every year.

Since we are a student-led team, we have to be incredibly intentional about how we manage our time. It is all about careful planning and balancing our workload so we can stay on top of our classes while still building an efficient and high-quality platform

## Team Structure:-

- Project Manager: Acts as the team’s strategic glue by handling all planning and coordination. They manage our tight student schedules to avoid a cost of delay that could reach $48,000 in lost revenue per month.

- Frontend Developer: Focuses on the UI design, making sure the user interface is clean and professional. Their goal is to keep training time under 1 hour for the 1,000+ students we plan to onboard quickly.

- Backend Developer: The engine builder who manages the APIs, database, and secure authentication. They ensure that all CV storage is encrypted and 100% compliant with data privacy acts.

- AI Developer: Dedicated to the Bidirectional Matching Engine. They use NLP techniques like Cosine Similarity to turn raw resume data into Match Scores (0–100%), ensuring graduates see only the most relevant jobs.

- QA Tester: Responsible for the final polish by tracking bugs and running rigorous tests. They ensure the platform is reliable and stable before it reaches our first 50 target companies.

- DevOps Engineer: Handles the technical "heavy lifting" of deployment and hosting. They manage our cloud infrastructure and ensure the site stays live and accessible for our goal of a zero-downtime operation.

## Project Phases & Resource Allocation: -

| Phase | Resources | Duration |
| --- | --- | --- |
| Planning | Project Manager | 1 week |
| Design | Frontend + Backend | 1 weeks |
| Development | All Developers | 4 weeks |
| Testing | QA + Developers | 1 weeks |
| Deployment | DevOps | 1 week |

## Workload Distribution:-

- Backend Development (35%): This is our biggest focus area, as it involves building the APIs, database, and secure authentication. This ensures that every student’s encrypted CV storage is safe and compliant with data privacy laws.

- Frontend Development (30%): We are dedicating a large portion of our time to UI design to make the platform easy to use. The goal is to keep training time under 1 hour for our initial target of 1,000 students.

- AI Module (15%): While specialized, this is the "brain" of our project. We are using NLP techniques like Cosine Similarity to turn raw resume data into Match Scores (0–100%).

- Testing (10%): We set aside specific time for bug tracking and stability. This ensures a reliable experience for the 50 companies we plan to onboard within the first 3 months.

- Management (10%): Our Project Manager uses this time for planning and coordination. This prevents the $48,000 monthly cost of delay and keeps our student-led team hitting every milestone.

## Task Allocation:-

- Project Manager: Serves as the strategic lead, managing all tasks, deadlines, and team communication. This high-level coordination is vital to avoid the $48,000 monthly cost of delay in lost revenue.

- Frontend Developer: Responsible for building the UI, ensuring the site is fully responsive, and integrating APIs. Their work makes the Student Hub easy to navigate for our target of 1,000 students within the first 3 months.

- Backend Developer: Focuses on developing APIs, managing the database, and implementing security. This ensures that all CV storage is encrypted and remains 100% compliant with data privacy laws.

- AI Developer: Dedicated to designing and improving the recommendation system. They refine the NLP techniques used to compare candidate profiles and generate a Match Score (0–100%) for recruiters.

- QA Tester: Acts as our quality control by performing rigorous testing and reporting bugs. Their goal is to ensure the platform is reliable for the 50 companies we plan to onboard at launch.

- DevOps Engineer: Handles the deployment and monitoring of the system. They manage our cloud infrastructure, which has an annual cost of PKR 36,000, to keep the portal live and accessible

## Resource Allocation Strategy:-

- Skill-Based Assignment: We assign tasks based on each member's specific skills and expertise, ensuring that our 3–4 developers are working where they are most effective.

- Weekly Sprints: Work is divided into 2-week agile sprints. This allows us to monitor progress closely and make quick adjustments to our phased development schedule.

- Progress Tracking: We hold regular meetings to ensure clear communication and tracking, which is vital for keeping our 120-day timeline on track.

- Buffer Time: We have built buffer time into our 16-week plan to handle any unexpected delays. This keeps our deployment realistic and ensures we meet our target of onboarding 50 companies within the first 3 months.

## Resource-Related Risks:-

### Skill Gap:-

Because some team members are new to certain technologies, there is a risk of slow development, which may delay the project.
  	Mitigation: learning sessions and guidance

### Time Constraints:-

Because team members are students, there is a risk of limited availability, which        may affect productivity.
   	Mitigation: flexible scheduling and prioritization

### Single Dependency:-

Because some tasks depend on one individual, there is a risk of work stoppage, if that person is unavailable.
 	Mitigation: knowledge sharing and documentation

## Tools Used:-

- Jira: This is our hub for task management. We use it to run our 2-week agile sprints, allowing the Project Manager to track every milestone and keep our 60-day timeline on track.

- Slack: This serves as our primary communication channel. It allows our 3–4 developers to stay in constant sync, which is vital for balancing our workload with university schedules.

- GitHub: We use this for version control to manage all our code. It ensures that our Frontend, Backend, and AI developers can collaborate safely on the AI Job Portal without losing progress or overlapping work